Group Meeting Minutes

Meeting Topic
Project Planning and Role Assignment

Project Overview
The team selected a lightweight digital task and weekly planner as the project. The planner will focus on to-do lists with optional habit tracking and simple XP style motivation. The project was agreed to be appropriate in scope for the course timeline.

Roles Assigned
Project Manager: Zachary
Designer: Cailey
Front-end Developer: Sean
Back-end Developer: Andrii
Tester (Windows): Harold
Tester (macOS): Krystal

Project Scope and Features
The planner will support basic note taking and weekly task management.
Tasks marked as complete will be removed from the list.
Habits will remain visible and record the last completion date.
Data will be saved to a file when the program closes and loaded on startup.
Planned UI features include marking tasks complete, setting times or reminders, and viewing completion status.
The team noted that habit and XP features add complexity and must be reviewed during feasibility and risk planning.

Technical Decisions
The project will be developed primarily in Python.
Some members have experience in C++, Java, and C#, so modular design will be used to support collaboration.
The initial version may use a terminal-based interface with file or CSV storage.
Testing will be performed on Windows and macOS. Linux testing may be done using virtual machines if needed.

Collaboration Tools
GitHub will be used for source code and project documents.
Discord will be used for team communication and meetings.
Google Docs is preferred for shared writing, but Word documents stored in GitHub are acceptable.
Trello will be used to track tasks and assignments.

Deliverables and Deadlines
The feasibility study will be started immediately.
The feasibility draft is expected by tomorrow or over the weekend.
The project plan and risk assessment will follow the feasibility study.
The course submission deadline is Monday the 26th.

Meetings and Scheduling
Weekly team meetings will be held on Thursdays.
Meetings will take place in the evening, preferably after 5:30 PM.
A common time discussed was 6:30 PM Eastern and 5:30 PM Central.
A follow-up meeting was proposed for Tuesday, with recurring Thursday meetings afterward.
Discord event embeds will be used for reminders.

Submission Notes
Attendance must be recorded for meetings.
The rubric mentions that meetings should be recorded.
It is unclear whether a video or transcript must be submitted.
The team agreed to email the instructor to confirm submission requirements.

Action Items
All members must post their GitHub usernames and emails in the chat.
Members must accept GitHub repository invitations.
Cailey will pin the GitHub repository link in Discord.
Two remaining member emails still need to be collected.
Separate Discord channels may be created for bugs and design discussions.