Group Project

Planner Application

Project Organization

| Role | Name |
| --- | --- |
| Project manager | Zachary |
| Designer | Cailey |
| Front End Developer | Sean |
| Back End Developer | Andrii |
| Tester (Windows) | Harold |
| Tester (Mac) | Krystal |

# Project Purpose, Goals and Objectives

| Project Purpose |  |
| --- | --- |
| This project focuses on the development of a lightweight digital task and weekly planner. The goal is to provide basic task management with optional habit tracking while demonstrating software planning, development, testing, and collaboration skills within an academic timeline. |  |
| Project Goal | Project Objectives |
| Goal 1 | Build a working digital task and weekly planner. |
|  | You deliver core features. Create tasks. Mark them complete. View tasks by week. |
|  | Save and load data reliably. |
| Goal 2 | Demonstrate the full software development process. |
|  | You show planning, design, implementation, testing, and integration within a real team |
|  | workflow. |
| Goal 3 | Deliver a stable cross platform application on time. |
|  | You prioritize reliability over extra features. The planner runs on Windows and macOS |
|  | And meets the course deadline. |

# Project Success Criteria

| Category | Success Metric | Measurement Method | Target | Assigned to |
| --- | --- | --- | --- | --- |
| Scope | All core planner features implemented | Feature checklist review | 100 percent of agreed core features completed | Project Manager |
| Schedule | Project delivered on time | Comparison to course deadline and milestone dates | Submission by the assigned course due date | Project Manager |
| Budget | No additional financial cost | Review of tools and hardware used | Zero dollars spent beyond existing resources | Project Manager |
| Quality | Stable and usable application | Test case execution and bug tracking | No critical bugs and no data loss during normal use | Testers |
| Stakeholder satisfaction | Instructor and team approval | Feedback after submission and team review | Meets or exceeds assignment rubric expectations | Project Manager |
| Risk management | Identified risks controlled | Risk log review and issue resolution tracking | No unresolved high risk items at submission | Project Manager |
| Resource utilization | Effective use of team skills | Task completion review by role | All team members contribute to assigned roles | Project manager |
| Compliance | Meets academic and legal requirements | Rubric checklist and policy review | Full compliance with course and academic integrity rules | Project manager |

# Project Team

List the members of the project team who will be involved in this project, including their name, role and responsibilities to better understand what’s expected of them.

| Name | Role | Responsibilities |
| --- | --- | --- |
| Zachary | Project manager | Oversees project planning, scheduling, task coordination, and progress tracking. Ensures deadlines are met and scope stays controlled. |
| Cailey | Designer | Designs the user interface layout and overall usability. Creates mockups and ensures the planner is easy to understand and use. |
| Sean | Front End Developer | Implements the user interface and user interactions. Connects visual components to application logic. |
| Andrii | Backend Developer | Develops core application logic, data handling, and file save and load functionality. |
| Harold | Windows Tester | Tests application functionality and stability on Windows systems. Reports bugs and usability issues. |
| Krystal | Mac Tester | Tests application functionality and stability on macOS systems. Identifies platform specific issues and reports defects. |

# Project Schedule

# Risk Management Plan

High priority risks fall into the High or Very High areas of the matrix. These risks require active monitoring and mitigation plans. Medium risks are tracked and reviewed during weekly meetings. Low risks are documented but do not require immediate action.

Identified project risks and placement.

- Schedule delays due to school or work obligations

Likelihood: Likely

Severity: Moderate

Risk level: High

- Data loss or file save failure

Likelihood: Possible

Severity: Major

Risk level: High

- Cross platform issues between Windows and macOS

Likelihood: Possible

Severity: Major

Risk level: High

- Performance issues such as slow loading or saving

Likelihood: Possible

Severity: Moderate

Risk level: Medium

- Scope creep from additional feature requests

Likelihood: Likely

Severity: Moderate

Risk level: High

- Communication breakdown between team members

Likelihood: Unlikely

Severity: Moderate

Risk level: Medium

Risk mitigation approach.

- High and Very High risks are discussed during weekly meetings.

- Core features are prioritized before optional features.

- File handling is tested frequently to reduce data loss risk.

- Testing is performed on both Windows and macOS.

- GitHub and Discord are used consistently to reduce communication issues.

# Project Communication Plan

## Project reports and reporting frequency

The project uses lightweight reporting to track progress and issues.
Status updates are shared weekly through Discord and Trello.
Updates include completed tasks, upcoming work, and identified risks.
GitHub commit history serves as a record of development progress.
Major changes or blockers are documented in GitHub issues as they occur.

## Project meetings

Project meetings occur consistently throughout the project.
The team meets once per week on Thursdays in the evening.
Meetings focus on progress review, task assignments, and risk discussion.
Additional meetings are scheduled if issues arise or deadlines approach.
All meetings use Discord for voice communication and coordination.

# Appendix

- Communication Activity: Weekly status updates

- Purpose: Share progress, upcoming tasks, and issues

- Format: Text updates

- Tool: Discord and Trello

- Frequency: Weekly

- Responsible: Project Manager

- Communication Activity: Development progress tracking

- Purpose: Track code changes and development history

- Format: Commit history and issues

- Tool: GitHub

- Frequency: Continuous

- Responsible: All developers

- Communication Activity: Project meetings

- Purpose: Review progress, assign tasks, discuss risks

- Format: Voice meeting

- Tool: Discord

- Frequency: Weekly

- Responsible: Project Manager

- Communication Activity: Issue and risk reporting

- Purpose: Identify blockers and risks early

- Format: Written updates

- Tool: GitHub Issues and Discord

- Frequency: As needed

- Responsible: All team members

- Communication Activity: Final project reporting

- Purpose: Confirm completion and readiness for submission

- Format: Summary review

- Tool: Discord and Word document

- Frequency: End of project

- Responsible: Project Manager