Meeting Notes
Date: 02/07/26

Attendance:

- Andrii

- Cailey

- Krystal

- Sean

Project Status Update:

- Core application code has been pushed to GitHub.

- The application currently supports task creation, habit tracking, completion status, and saving functionality.

- If a user is not recognized on startup, the system prompts for a name.

Features Discussed and Confirmed:

- Add Task and Add Habit functionality

- Ability to mark tasks and habits as completed or selected

- File-based save system to preserve user data when exiting

- Habit attributes include title, optional description, difficulty level, and frequency (daily or weekly)

- Higher difficulty habits provide increased XP rewards

- XP-based leveling system where XP requirements increase at each level

- Different difficulty modes use different default HP values

- Difficulty level is visibly displayed to the user

- Completion tracking includes status, streak count, and last completion date

- System prevents users from completing the same task more than once per day by displaying a popup message

- Proposed project name: StudyQuest

Future Enhancements:

- UI visual polish and layout improvements

- Optional calendar view

- Welcome-back message when a returning user is detected

- Possible adjustment of habit descriptions (removal or conversion to hover-based display)

Action Items / Next Steps:

- Cailey: Review pushed GitHub code and continue updating the design document.

- Sean: Create and provide required UML and design diagrams for the design document; improve UI visuals as time allows.

- Andrii: Continue refining application logic and optional enhancements as feasible.